**Meeting Agenda 2**

Date/Location: 19th-July-2019 at 1pm in nsu study hall.

**Information Updates/Reminders**

=============================

* The next 2nd weeks, we are going to work on a SDS.
* We have to use Overleaf latex creately online tools for diagram...

**Decisions Needed**

================

* Firstly we have to decide the diagram we will be working on.

**General Items**

=============

* We have to learn how to use properly creately online tools for diagram.

**\* Creately** is a dynamic diagramming tool that can be deployed from the cloud or

on the desktop and as a plugin for JIRA and Confluence. ... As **Creately** is a straightforward application, you do not need highfalutin technical skills to build your diagrams, be they flowcharts, infographics, or others.

\*Today I will be working on ER- diagram ..

\*Mysha will be working on use use case and sequential diagram..

\*Dola and ahad will be working on Database Schema…

Date/Location: 19-7-2019, nsu study hall.

Attendees: Example: NABIL(NB), DOLA (DL), MYSHA (MH), AHAD (AD)

Start Time: [1.30]

End Time: [2.10]

**Decisions**

=========

\* Everyone will open account in creately online tools.

\*mysha will create use case diagram and sequentional diagram.

\*I will create ER-diagram.

\*Dola and Ahad will create Database Schema.

\*Everyone will upload everything in github wiki.

|  |  |  |
| --- | --- | --- |
| **Action** | **Allocated team member(s)** | **Deadline** |
| Action-1 | **NABIL DOLA ,MYSHA, AHAD** | **20/7/2019** |
| Action-2 | mysha | 21/07/2019 |
| Action-3 | NABIL | 21/07/2019 |
| Action-4 | DOLA,ahad | 23/07/2019 |
| Action-5 | …..AHAD,NABIL ,DOLA,MYSHA. | 23/7/2019….. |
| ….. | ….. | ….. |